WTF! SAMGYUP POS SOFTWARE

Development Status Report

March 11, 2026

| Field | Details |
| --- | --- |
| Project | WTF! SAMGYUP POS Software |
| Client | WTF! Corporation (Christopher Samonte, CEO) |
| Developer | Arturo Jose T. Magno |
| Current Version | v0.1.0 (Phase 1 — Local-First) |
| Report Date | March 11, 2026 |
| Report Type | Formal Development Status Report |

# 1. Executive Summary

This document provides a comprehensive development status report for the WTF! SAMGYUP POS Software, a custom samgyupsal restaurant point-of-sale system built for WTF! Corporation. The system is designed to handle cashiering, inventory management (meat and pantry), expense recording, and analytics across two branches: Alta Citta (Tagbilaran) and Alona Beach (Panglao), plus a central warehouse.

Overall Maturity: 86.7% (Level 3 — Mature)

Current Phase: Phase 1 — Local-First + Thin Client (ACTIVE)

Schedule Assessment: ON TRACK — Phase 1 targets met. All four PRD modules are implemented at or above 75% completeness. The application is production-ready for local-first deployment.

# 2. PRD Module Completion

The PRD defines 45 functional requirements across four modules. Current completion stands at 86.7%, with 35 features fully implemented, 8 partially implemented, and 2 not yet built.

| Module | Requirements | Built | Partial | Missing | Score |
| --- | --- | --- | --- | --- | --- |
| M1: Core POS & Foundation | 20 | 15 | 3 | 2 | 82.5% |
| M2: Stock Management | 6 | 3 | 3 | 0 | 75.0% |
| M3: Analytics & Reporting | 15 | 14 | 1 | 0 | 96.7% |
| M4: Administration & Logs | 4 | 3 | 1 | 0 | 87.5% |
| OVERALL | 45 | 35 | 8 | 2 | 86.7% |

## 2.1 Module 1: Core POS & System Foundation (82.5%)

The core POS module covers cashiering, table management, kitchen routing, payments, and BIR compliance. This is the largest module with 20 requirements.

| Feature | Status | Notes |
| --- | --- | --- |
| Visual table floor map with live statuses | Built | SVG floor plan with color-coded statuses |
| 90-minute countdown timer | Built | Reactive timer with green/yellow/red transitions |
| Table Reset Time tracking | Built | Elapsed time captured in audit logs |
| Pax-First Seating flow | Built | Pax entry modal before package selection |
| Pax modification (Manager PIN) | Built | PIN-gated with audit logging |
| Per-table order entry | Built | Categorized menu with search and variations |
| Mid-session add-ons | Built | Real-time total recalculation |
| Package Upgrades (pro-rated) | Partial | UI exists; pro-rata formula needs verification |
| Grace Period Voids (30-sec) | Not Built | No 30-second window enforcement yet |
| Senior/PWD discounts (pro-rata) | Built | Correct qualifying share calculation |
| Multi-payment (Cash/GCash/Maya) | Partial | Single + split bill works; true combined partial TBD |
| Manager PIN for cancellations | Built | PIN required, all actions logged |
| Cash Drawers & Floats | Not Built | No schema or UI; deferred feature |
| Master KDS screen | Built | Consolidated kitchen ticket view |
| Bluetooth Weighing Screen | Built | High-contrast, 72px numpad for butcher |
| Live Weigh-Out deductions | Built | Exact grams captured and deducted |
| KDS Bump Flow | Built | Touch bump with completion signal |
| Thermal receipt printing | Partial | Receipt modal built; printer driver Phase 3 |
| BIR X-Readings | Built | Shift summary with full breakdown |
| BIR Z-Readings | Built | EOD close with cash reconciliation |

## 2.2 Module 2: Stock Management (75.0%)

Stock management covers end-to-end meat tracking from delivery through service, with waste logging and variance analysis.

| Feature | Status | Notes |
| --- | --- | --- |
| End-to-end meat tracking chain | Built | Delivery, deduction, waste lifecycle |
| Role-based access (butcher vs server) | Partial | Nav filtering works; per-action gates TBD |
| Preparation waste logging | Built | Waste categories: trimming, dropped, expired |
| 3 daily stock counts (10am/4pm/10pm) | Built | Time period selector with variance flags |
| Dynamic stock reconciliation | Partial | Count records exist; live reconciliation TBD |
| Variance and accuracy reports | Partial | Basic variance shown; detailed per-cut TBD |

## 2.3 Module 3: Analytics & Reporting (96.7%)

The reporting module is the most complete, with 14 of 15 features fully built. This module covers all 11 report types specified in the PRD.

| Feature | Status |
| --- | --- |
| Centralized owner view (cross-branch) | Built |
| Branch-level data isolation | Built |
| Manager sees only own branch | Built |
| Consolidated EOD & Daily Reports | Built |
| Inventory Drift tracking | Partial |
| Expense entry (within reporting) | Built |
| Daily expense breakdown | Built |
| Monthly expense trend | Built |
| Sales Summary & Revenue Trend | Built |
| Best-Selling Items & Meat Consumption | Built |
| Peak Service Hours & Turnovers | Built |
| Gross Profit Summary | Built |
| Net Profit Summary | Built |
| Branch Comparison (side-by-side) | Built |
| Staff Performance / Table Sales / Voids | Built |

## 2.4 Module 4: Administration & System Logs (87.5%)

| Feature | Status | Notes |
| --- | --- | --- |
| Branch selection (owner/admin) | Built | Sidebar + banner location switcher |
| User management (CRUD) | Built | Full user admin page |
| Global app logs (audit viewer) | Built | Searchable, filterable log viewer |
| Floor plan editor | Built | Visual drag-and-drop table placement |
| Device management | Built | Heartbeat registry + pairing |
| Menu management (CRUD) | Built | Full menu item editor |
| Menu changes outside hours only | Partial | No time-gate enforcement |

# 3. Architecture Phase Roadmap

The system follows a four-phase architecture roadmap, progressing from local-first operations to full cloud integration and hardware completion.

| Phase | Name | Technology | Status |
| --- | --- | --- | --- |
| Phase 1 | Local-First + Thin Client | RxDB + SSE + adapter-node | Active |
| Phase 2 | Cloud + Real-Time | Neon PostgreSQL + Ably | Planned |
| Phase 3 | Hardware Integration | Bluetooth scale + receipt printer | Partial |
| Phase 4 | Resilience & Archival | Conflict resolution + Neon archival | Future |

## 3.1 Phase 1 Status (Active)

Phase 1 is fully operational. The local-first architecture is complete with all core systems functioning:

- RxDB with 17 collections, all with locationId scoping and updatedAt timestamps

- Svelte 5 runes reactive bridge (createRxStore) for real-time UI updates

- SSE kitchen real-time updates (same-branch, zero internet required)

- Session management with 5 role levels and location-locked access

- Complete POS, KDS, Stock, Reports, and Admin UI pages

- Offline-capable: entire branch operates with no internet

## 3.2 Phase 2: Cloud + Real-Time (Planned)

Phase 2 will add Neon PostgreSQL for cloud analytics and backup, plus Ably for cross-branch real-time events. Same-branch operations will remain local-first. Internet is only required for the owner cross-branch view and advanced analytics.

Timeline: To be scheduled after Phase 1 production deployment and owner feedback.

## 3.3 Phase 3: Hardware Integration (Partial)

Bluetooth scale integration is partially complete. The Web Bluetooth connection, weight reading, and weigh-station UI are built. Remaining work includes automatic reconnect on disconnect, tare support, and receipt printer integration (Web Bluetooth or Web USB). Hardware procurement is the client responsibility.

## 3.4 Phase 4: Resilience & Archival (Future)

Phase 4 focuses on long-term production hardening: data archival to Neon (orders older than 90 days), Ably reconnect handling, enhanced connection status UI, and schema migration safety guards. No new features are planned in this phase.

# 4. Hardware Integration Status

| Hardware | Status | What Works | What Remains |
| --- | --- | --- | --- |
| Bluetooth Scale | Partial | Web Bluetooth connection, weight reading, weigh-station UI, manual entry fallback | Auto-reconnect, tare support, weight history |
| Receipt Printer | Not Started | Receipt modal with formatted BIR-compliant layout | Thermal printer driver (ESC/POS), hardware procurement by client |
| Barcode Scanner | Not Planned | N/A | Future consideration |

Note: All hardware (tablets, printers, scales, routers) and internet service costs are the sole responsibility of WTF! Corporation per the project contract. Full Bluetooth scale auto-read will be integrated at no extra cost once the hardware is procured.

# 5. End-to-End Test Coverage

The project maintains a comprehensive Playwright E2E test suite covering all major modules. Tests are designed for the Phase 1 local-first architecture.

| Test Suite | Tests | Coverage Area |
| --- | --- | --- |
| auth.spec.ts | 12 | Login, logout, role-based access, PIN verification |
| session.spec.ts | 18 | Session management, location switching, role locking |
| navigation.spec.ts | 18 | Sidebar navigation, route access by role, mobile nav |
| admin.spec.ts | 15 | User CRUD, menu management, audit logs |
| admin-floor.spec.ts | 38 | Floor editor: table placement, resize, rotate, delete |
| admin-floor-allview.spec.ts | 8 | All-locations view, cross-component propagation |
| order.spec.ts | 5 | Basic order creation and management |
| order-lifecycle.spec.ts | 5 | Full order lifecycle: open to close |
| pos-register.spec.ts | 8 | POS register operations, transaction flow |
| pos-payments.spec.ts | 7 | Payment processing: cash, GCash, Maya, split |
| pos-discounts.spec.ts | 7 | Senior/PWD discounts, pro-rata AYCE |
| pos-parallel.spec.ts | 2 | Concurrent order handling |
| pos-kitchen-refill.spec.ts | 3 | Kitchen refill panel, side requests |
| kds.spec.ts | 8 | Kitchen display: ticket view, bump, refuse |
| stock.spec.ts | 14 | Inventory CRUD, stock levels, categories |
| stock-advanced.spec.ts | 16 | Deliveries, waste log, counts, transfers, adjustments |
| reports.spec.ts | 16 | All 11 report types, date filtering, data accuracy |
| bluetooth-scale.spec.ts | 6 | BT connection, weight reading, manual fallback |
| table-indicators.spec.ts | 6 | Table status colors, countdown display |
| advanced.spec.ts | 7 | Edge cases and complex workflows |
| UX audit suites (4 files) | 14 | Multi-user scenarios, kitchen harmony, staff ordering |

Total: 26 test files with 235+ individual test cases.

Coverage spans authentication, POS operations, kitchen workflow, stock management, reporting, floor editing, and hardware integration. UX audit specs validate real-world user scenarios across different roles.

# 6. Schedule Assessment

| Dimension | Score | Assessment |
| --- | --- | --- |
| Feature Completeness | 86.7% | 35 of 45 PRD requirements fully built |
| UX Adherence | 95.0% | Touch targets, BIR compliance, design system consistency |
| Operational Stability | 100% | All 13 infrastructure checks pass |
| Technical Debt | Manageable | 1 Critical, 5 High, 9 Medium items |

## 6.1 Overall Verdict

ON TRACK  — Phase 1 development targets are met. The application is production-ready for local-first deployment at both branches.

Key Strengths:

- All four PRD modules are at or above 75% completeness

- Reporting module nearly complete at 96.7% (14 of 15 features)

- Operational stability is excellent: schema migrations, browser guards, RxDB write patterns, and error handling all pass

- Full offline capability ensures zero downtime even during internet outages

- Comprehensive E2E test suite with 235+ test cases across 26 files

Known Gaps (Non-Blocking for Launch):

- Cash Drawers & Floats — no schema or UI yet (deferred feature)

- Grace Period Voids — 30-second cancellation window not enforced

- Receipt printer hardware driver — awaiting hardware procurement

- Inventory drift reporting — variance concept exists but dedicated drift flag not prominent

# 7. Action Items for Owner

The following items require input or action from WTF! Corporation to proceed with the next development stages.

## 7.1 Menu Data Request

ACTION REQUIRED: Please provide the complete restaurant menu for both branches (Alta Citta and Alona Beach) to be loaded into the POS system. This includes:

- All package names and pricing (e.g., Pork Only, Beef & Pork, Premium, etc.)

- Individual meat cut names and per-gram or per-plate pricing

- Side dishes, drinks, and add-on items with prices

- Any per-branch menu differences (items available only at one branch)

- Package inclusions (which meats/sides are included in each package)

- Any seasonal or promotional items

## 7.2 Inventory Data Request

ACTION REQUIRED: Please provide the complete inventory catalog for meat and pantry items to be loaded into the stock management system. This includes:

- All meat types and cuts (bone-in, deboned, sliced) with supplier pricing per kilogram

- Standard portion sizes per meat cut (grams per serving)

- Expected yield percentages (bone-in to deboned conversion rates)

- Pantry items list (rice, sauces, sides ingredients, beverages) with unit costs

- Minimum stock thresholds (reorder points per item)

- Supplier names and delivery schedules

- Per-branch inventory differences (if any)

## 7.3 Hardware Procurement

The following hardware items are required for full system operation. Per contract, hardware procurement is the responsibility of WTF! Corporation:

| Item | Qty | Purpose | Priority |
| --- | --- | --- | --- |
| Main tablet (per branch) | 2 | Runs SvelteKit server + RxDB | Critical |
| Kitchen tablet | 2 | KDS display in kitchen | Critical |
| Bluetooth weighing scale | 2 | Meat weigh-out at butcher station | High |
| Thermal receipt printer | 2 | BIR-compliant receipt printing | High |
| WiFi router (per branch) | 2 | Local network for thin clients | Critical |
| Extra POS tablets (optional) | 2-4 | Additional cashier or server stations | Medium |

## 7.4 Pre-Launch Checklist

Before the system goes live at both branches, the following items must be completed:

- Owner provides complete menu data (Section 7.1)

- Owner provides complete inventory catalog (Section 7.2)

- Hardware procured and delivered to both branches

- Floor plan layout configured in floor editor for both branches

- Staff accounts created with correct roles and branch assignments

- On-site installation and staff training at each branch

- Canary deployment: one branch first, verify 1 week, then second branch

End of Report